ESCAPE THE ALGORITHM Accessibility & Community Growth Roadmap Making privacy tools usable by everyone

Prepared: March 2026  |  Version 1.0

Current Release: v0.2.0 (Alpha)

# Executive Summary

Escape the Algorithm is a well-built, privacy-focused CLI tool that converts platform subscription exports into RSS/OPML files. The codebase is clean, modular, and has zero external dependencies. However, its current form is only accessible to people comfortable with a command line.

This roadmap outlines a phased strategy to make the project usable by non-technical people, more welcoming to contributors, and positioned for sustainable community growth. Each phase builds on the last, with the highest-impact, lowest-effort items first.

## Guiding Principles

- Every recommendation preserves the zero-dependency, privacy-first philosophy.

- Changes are ordered so each phase delivers standalone value, even if later phases are never completed.

- The CLI remains the canonical interface. GUI and packaging layers are additive, not replacements.

PHASE 1 Weeks 1–4 Remove Barriers to Entry

These items address the single biggest adoption blocker: non-technical users cannot install or run the tool. Shipping pre-built binaries and improving first-run documentation eliminates the Python/pip prerequisite entirely.

| Task | Priority | Effort | Impact |
| --- | --- | --- | --- |

| Ship pre-built binaries Use PyInstaller to produce single-file executables for Windows (.exe), macOS (.app), and Linux (AppImage). Automate via GitHub Actions so every release auto-publishes binaries. | Critical | Medium | Very High |
| --- | --- | --- | --- |

| Add beginner installation docs Add a “Never used a terminal?” section to the README with OS-specific instructions for opening a terminal, navigating to Downloads, and running eta. Include screenshots. | Critical | Low | High |
| --- | --- | --- | --- |

| Add screenshots to platform guides Each docs/*.md guide should include annotated screenshots showing exactly where to click in YouTube, Reddit, etc. to export data. Visual walkthroughs are essential for non-technical users. | High | Low | High |
| --- | --- | --- | --- |

| Improve error messages Replace terse argparse errors with friendly, contextual guidance. Example: “This looks like a JSON file, but YouTube exports are CSV. Here’s how to get the right file...” | High | Low | Medium |
| --- | --- | --- | --- |

| Add post-conversion guidance After a successful conversion, print a “What’s next?” message explaining how to import the OPML file into popular RSS readers, with links to reader-specific instructions. | Medium | Low | Medium |
| --- | --- | --- | --- |

PHASE 2 Weeks 5–8 Build Contributor Infrastructure

A welcoming contributor experience turns one-time users into long-term community members. These items establish the foundation for sustainable open-source growth.

| Task | Priority | Effort | Impact |
| --- | --- | --- | --- |

| Create CONTRIBUTING.md Document how to add a new platform parser (it’s straightforward given the modular design), run tests, submit PRs, and report bugs. Include a quick architecture overview showing the parser → exporter data flow. | Critical | Low | High |
| --- | --- | --- | --- |

| Add CODE_OF_CONDUCT.md Adopt the Contributor Covenant or similar. This signals that the project is a safe, welcoming space and is expected by many contributors before they engage. | High | Low | Medium |
| --- | --- | --- | --- |

| Create issue templates & labels Add GitHub issue templates for bug reports, feature requests, and new platform requests. Label existing issues with “good first issue” and “help wanted” to guide new contributors. | High | Low | Medium |
| --- | --- | --- | --- |

| Add a FAQ / troubleshooting page Cover common problems: “command not found,” wrong file format, Python version issues, and platform export changes. Reduces repetitive support burden. | Medium | Low | Medium |
| --- | --- | --- | --- |

PHASE 3 Weeks 9–16 Add a Graphical Interface

A visual interface is the bridge between a powerful CLI tool and the broader non-technical audience. The approach recommended here keeps everything local and private, consistent with the project’s values.

| Task | Priority | Effort | Impact |
| --- | --- | --- | --- |

| Build a local web UI Create a single-page drag-and-drop interface served locally (Python’s http.server or similar). Users drag their export file, select the platform, and download the OPML. No data leaves the machine. Launched via “eta --gui”. | High | High | Very High |
| --- | --- | --- | --- |

| Add an interactive CLI mode A guided, prompt-based flow (“Which platform? Drag your file here...”) as an alternative to remembering subcommands and flags. Lower barrier than a full GUI but friendlier than raw CLI. | Medium | Medium | Medium |
| --- | --- | --- | --- |

| Create a project website A simple GitHub Pages site explaining the “why” in plain language with a prominent download button. The README’s messaging is compelling but needs a home that doesn’t look like a code repository. | Medium | Medium | High |
| --- | --- | --- | --- |

PHASE 4 Weeks 17–24 Expand Reach & Community

With a solid tool and welcoming contributor base, these items expand the project’s reach to a global audience and new distribution channels.

| Task | Priority | Effort | Impact |
| --- | --- | --- | --- |

| Internationalization (i18n) Extract all user-facing strings into a translation-friendly format. Prioritize Spanish, Portuguese, German, and French. The project’s mission resonates globally; language shouldn’t be a barrier. | Medium | Medium | High |
| --- | --- | --- | --- |

| Package manager distribution Publish to Homebrew (macOS), AUR (Arch Linux), Nix, and Chocolatey/winget (Windows). Meets users where they already install software. | Medium | Medium | Medium |
| --- | --- | --- | --- |

| Add new platform parsers Community-driven additions for platforms like Instagram, Facebook, Twitch, Mastodon, and Bluesky. The modular parser architecture makes this straightforward for contributors. | Low | Varies | Medium |
| --- | --- | --- | --- |

| Video walkthroughs Short (2–3 minute) screen recordings showing the full flow: export from YouTube → run eta → import into an RSS reader. Embed on the project website. Video is the most accessible format for non-technical users. | Low | Medium | High |
| --- | --- | --- | --- |

# Success Metrics

Track these indicators to measure whether the roadmap is achieving its accessibility goals:

| Metric | Current | Target (6 months) |
| --- | --- | --- |
| Binary downloads / release | 0 | 500+ |
| First-time contributor PRs | Baseline TBD | 10+ per quarter |
| GitHub issues with “good first issue” | 0 | 10+ open at any time |
| Languages supported | 1 (English) | 3+ |
| Installation methods | 2 (pip, Docker) | 5+ (+ binaries, brew, etc.) |
| Platforms supported | 5 | 7+ |

# Getting Started

The recommended first action is to tackle Phase 1 items in parallel: set up the PyInstaller GitHub Action for binaries while simultaneously improving the beginner docs and adding screenshots. These are independent workstreams that together produce the biggest immediate impact on accessibility.

Each phase is designed to deliver standalone value. If resources are limited, completing only Phase 1 and Phase 2 would still dramatically expand who can use and contribute to the project.